# TMS V2 (STRIDE Phase II) - Delivery Plan

| Phase / Wave | Timeline | Features Included | Key Deliverables |
| --- | --- | --- | --- |
| Wave 1: Foundation & Quick Wins | Weeks 1-3 | #1 Task Follow-up #6 Personal Calendar #7 Custom Email Alerts | Backend CRUD, reminder background jobs, recurrence engine, iCal import/export, email rule engine, and templates. |
| Wave 2: Collaboration Features | Weeks 4-6 | #3 Meeting Notes (no AI) #8 Physical Room Management | Rich-text editor, participant tagging, room booking engine with overlap detection, and real-time updates via SignalR. |
| Wave 3: Intelligence Layer | Weeks 7-9 | #2 Private AI Engine (Local) #9 Meeting Notes (with AI) | Ollama integration (llama3.1/mistral), auto-summarize, action-item extraction, and local model hardening. |
| Wave 4: Integration & Sync | Weeks 10-12 | #5 External Sync (Local) #4 Media Engine (MVP) | Provider patterns (AD/Exchange), chunked upload pipeline, streaming endpoints, and sync audit logs. |
| Wave 5: Mobile & Hardening | Weeks 13-14 | #10 Mobile Version (MVP) UAT & Final Go-Live | Capacitor setup for iOS/Android, full system UAT in staging, production readiness review, and 24-hour go-live support. |